To:  ARRL ODV

From: Harold Kramer

Subject: Web Priority and Update Status

09/24/2010

Here is the status of the major items that are not completed on the Web site.  There are always ongoing bugs and fixes that are being discovered on a Web site of this size and complexity.  We are having those fixed as we discover them or they are reported to us.   Here is a list of the current work and the priorities assigned to each item:

| Item | Status/Comment | Assigned to | Approx Finish Date |
| --- | --- | --- | --- |
| High Priority Items: |  |  |  |
| - Changing member addresses on line. | Members could not change their address on the old Web site; they had to contact us via email or phone. This function is still In progress. It is not simple since members often have multiple addresses and we need to clarify what address they are changing e.g. QST or alternate. | ARRL/Fathom | 30 days |
| - E-store purchase integration with internal systems to eliminate manual data entry of publication orders. (Publications orders were manually entered on the old Web site- this is a planned upgrade) | In progress – Major project in itself. This will allow purchases to flow from the e-store directly into our databases without re-keying work orders. It is a complex project that involves the inventory, accounting, sales and warehouse systems. | ARRL IT | Ongoing –Some portions already implemented Completion -Q1 2011 |
| - Club Data | Remaining Issues: - Special Service Club not Designated - Not showing club officers call signs - Brand new club data from Siebel not getting on Web yet - Big Club Report restored | Fathom Primary With ARRL IT | ASAP –being worked on this week. Should be completed by Oct 1. |
| - E-store improvements | In progress – While it is functioning, there are still some enhancements that we want to add to the e-store including pay per download. The e-store specific search engine also needs improving. That is being worked on. | ARRL IT and Marketing | Improvements are ongoing |
| - Report Generator -– A system to generate screen and written reports in multiple formats. This will add additional functionality not available on the old site by adding report generation capability to local content control. | Pending Contract Review/Negotiation with Fathom This applies to Field Organization appointees, instructors, VEs and Hamfests. | Fathom | 30 days from contract completion |

| Item | Status/Comment | Assigned to | Approx Finish Date |
| --- | --- | --- | --- |
| Next Priorities: |  |  |  |
| - Guest Members | In progress – there are still problems connecting Guest membership to membership records. | ARRL IT/Fathom | End of Year |
| - Ability for Lab personnel to better control Periodical Archive Control | In queue | ARRL IT | End of Year |
| - Repeater Directory Input Database | In queue – This is the online database that allows repeater coordinators to enter data for the Repeater Directory | ARRL IT | End November |
| - Membership Profile Bugs | In progress –small fixes as discovered | Fathom/ w ARRL IT | Ongoing |
| - Volunteer Counsel/Engineer Database capability to input from Web | In queue – needs to be integrated with Member profile | ARRL/Fathom | End of Year |
| - Make Interactive Forums Operational | Being Beta tested in-house – will provide members with forums for exchange of views. Similar to other forums like qrz.com | ARRL Digital Content | Mid-October |
| - Re-Add contest content results from 1996- 2008 | In progress | ARRL Digital Content | End October |
| - Some contest results database columns are off the screen. | In queue – must be connected to internal databases and re-formatted on the page. | ARRL IT | End of Year |
| - On-line ARRL Net Directory: Ability to enter data from Web to update online net changes | Just discovered this one last week. The form is on the Web site but online changes are not working. | ARRL IT | End of Year |
| - Expanded RSS Audio Feeds – Pending Contract Review - This will add additional functionality that was not available on the old site. | Pending Contract Review/Negotiation with Fathom Will be able to have ARRL Audio News and other multimedia content on iTunes and other podcast platforms | Fathom | 30 days from contract completion |